## Slide 1
AUTO TICKET CLASSIFICATION USING FLOW
DESIGNER
Milestone 4: Testing, Validation & Security
Activities: 1) Test Scenario 1 2) Test Scenario 2 3) Test Scenario 3
Create Test Ticket | Run Flow | Validate Result | Check Email | Security Check
Milestone Objective
Verify that the Auto Ticket Classification flow works correctly for different ticket inputs, handles
non-matching tickets safely, sends the expected notification, and respects the project's
access/security requirements.
Prerequisite: Milestones 1–3 should be completed. Run tests in a development/test instance or an approved test
environment before production activation.
Auto Ticket Classification using Flow Designer – Milestone 4
Page 1

## Slide 2
MILESTONE 4 – ACTIVITY 1
Test Scenario 1 – Valid Ticket / Rule Match
Purpose: confirm that a ticket matching a defined classification rule is automatically classified and the
expected notification is generated.
PICTURE VIEW – TEST SCENARIO 1
1 Create a test Auto Ticket record.
2 Enter a Category/Subcategory or other input that is known to match Rule 1.
3 Save the ticket and allow the Flow Designer flow to execute.
4 Check the ticket's Classification field.
5 Check Flow Designer execution details.
6 Check the configured test email recipient.
7 Record Actual Result and Pass/Fail status.
Action 1 – Execute Scenario 1
1. Create test data — Use a clearly identifiable test ticket, for example TEST-001.
2. Enter matching values — Select the Category/Subcategory or text values required by an approved
classification rule.
3. Save the ticket — Save and allow the automation to start.
4. Check classification — Verify that the expected Classification value is written.
5. Check execution — Open Flow Designer execution details and confirm the trigger and actions
completed successfully.
6. Check email — Verify the expected test notification was generated/queued according to the instance
configuration.
7. Record result — Mark Pass if all expected outcomes are correct; otherwise record the defect.
Expected result
TEST-001 | Rule Match | Correct Classification | Email | PASS/FAIL Record
Auto Ticket Classification using Flow Designer – Milestone 4
Page 2

## Slide 3
MILESTONE 4 – ACTIVITY 2
Test Scenario 2 – Different Rule / Category Change
Purpose: verify that a different ticket condition produces the correct classification and that Category →
Subcategory dependency behaves correctly.
PICTURE VIEW – TEST SCENARIO 2
1 Create a second test ticket.
2 Select a different Category from Scenario 1.
3 Verify that only valid dependent Subcategory choices are available.
4 Select the required Subcategory and save.
5 Confirm the flow selects the correct second classification rule.
6 Verify the ticket record and notification.
7 Review execution details and record Pass/Fail.
Action 2 – Execute Scenario 2
1. Create test data — Use a second test ticket, for example TEST-002.
2. Change Category — Select a Category that is intentionally different from Scenario 1.
3. Validate dependency — Confirm the Subcategory list changes to the valid choices for the selected
Category.
4. Save — Select an appropriate Subcategory and save the ticket.
5. Verify classification — Confirm the second approved rule produces the expected classification.
6. Verify email — Check the expected notification and its ticket/classification data.
7. Review execution — Confirm there are no flow errors and record Pass/Fail.
Expected result
TEST-002 | Different Rule | Correct Classification | Correct Subcategory | Email
Auto Ticket Classification using Flow Designer – Milestone 4
Page 3

## Slide 4
MILESTONE 4 – ACTIVITY 3
Test Scenario 3 – No Match, Validation & Security
Purpose: verify the fallback path for an unclassified ticket and perform basic validation/security checks
before deployment.
PICTURE VIEW – TEST SCENARIO 3
1 Create a third test ticket that intentionally matches no classification rule.
2 Save the ticket and allow the flow to execute.
3 Verify the configured fallback behavior.
4 Confirm no incorrect classification is assigned.
5 Check whether notification is sent only when the requirement says it should be.
6 Verify users without required roles cannot change protected configuration.
7 Review execution details, access and audit information.
Action 3 – Fallback + Security Validation
1. Create test data — Use a third test ticket, for example TEST-003, with values outside the defined rules.
2. Run the flow — Save the ticket and allow the flow to execute.
3. Verify fallback — Confirm the approved fallback: default classification, manual review, or another
documented behavior.
4. Check notification — Verify that email behavior matches the project requirement for unmatched
tickets.
5. Check access — Confirm only authorized roles/users can configure the table, fields and flow.
6. Check data exposure — Ensure test email/content does not unnecessarily expose sensitive ticket
information.
7. Review execution and audit — Check flow execution details and applicable audit/history information.
8. Record result — Document Pass/Fail and any defect requiring correction.
Expected result
TEST-003 | No Rule Match | Safe Fallback | Correct Notification | Security PASS/FAIL
Auto Ticket Classification using Flow Designer – Milestone 4
Page 4

## Slide 5
TEST MATRIX & SECURITY CHECKLIST
Use this page as the final Milestone 4 evidence sheet.
Test | Input | Expected | Actual | Status
TEST-001 | Rule 1 match | Correct classification + email | ________________ | ☐ Pass ☐ Fail
TEST-002 | Different rule | Correct dependent choice + classification | ________________ | ☐ Pass ☐ Fail
TEST-003 | No rule match | Safe fallback + correct notification behavior | ________________ | ☐ Pass ☐ Fail
Security checks
Check | Verification | Status
Access control | Only authorized roles can configure/activate the flow and backend objects. | ☐
Field access | Sensitive fields are protected according to the project's access requirements. | ☐
Email exposure | Notification contains only required information and approved recipients. | ☐
Error handling | Failures are visible in execution details and do not silently corrupt ticket data. | ☐
Test environment | Testing completed in an approved non-production environment or approved test process. | ☐
Auto Ticket Classification using Flow Designer – Milestone 4
Page 5

## Slide 6
MILESTONE 4 – FINAL VALIDATION
Complete the following before considering the automation ready for the next project stage.
Scenario 1 PASS | Scenario 2 PASS | Scenario 3 PASS | Security PASS | Ready for Final Review
Final documentation to capture: test data, expected result, actual result, screenshots/evidence, Flow
execution details, email evidence, defects found, fixes applied, and final approval according to the
project process.
Project: Auto Ticket Classification using Flow Designer
Document: Milestone 4 – Testing, Validation & Security
Next step: Final project demonstration/documentation and deployment or handover review, subject to
your organization's approval process.
Auto Ticket Classification using Flow Designer – Milestone 4
Page 6